RFP Solution Proposal — Psiog Kendra

GenAI-Powered Enterprise Copilot for Psiog

Response to RFP S4-I-24  ·  Impact pSiddhi pSiddhi-2026-01  ·  Semester 4 Capstone  ·  Budget Ceiling ₹2,500 (Fixed)

PART A    RFP ISSUED BY L&D (THE CUSTOMER)

Request for Proposal (RFP)

Impact pSiddhi — pSiddhi-2026-01  ·  Semester 4  ·  Capstone

| RFP Field | Content |
| --- | --- |
| Program | Impact pSiddhi — pSiddhi-2026-01 |
| RFP Issued By | L&D Team (acting as Customer) |
| Topic ID | S4-I-24 |
| Topic Title | GenAI-Powered Enterprise Copilot |
| Semester & Category | Semester 4 — Integration Mastery (Capstone) |
| Budget Ceiling | ₹2,500 per participant for the semester (FIXED — non-negotiable) |
| Timeline | Weeks 4–17 (Development Phase 1 + Phase 2) |
| Proposal Due Date | End of Week 2 |

## Problem Statement

Psiog's engineering, data, and operations teams interact daily with a complex and growing technology estate — CRM systems, data platforms, DevOps pipelines, data workspaces, Azure infrastructure, internal documentation repositories, and analytics environments. Navigating this estate requires deep context that takes months to acquire, tribal knowledge that concentrates in senior engineers, and the ability to context-switch rapidly across platforms that do not share a common interface or query language.

An engineer who needs to know whether yesterday’s pipeline run succeeded, find the relevant runbook for a failing service, check whether a deployment passed its quality gates, or query a CRM record — must visit four or five separate systems, each requiring different credentials, different navigation patterns, and different mental models. This fragmentation is a bottleneck on organizational velocity: new team members take months to become productive, senior engineers are interrupted to answer questions an AI copilot could answer in seconds, and cross-functional decisions are delayed because synthesizing information across systems requires manual effort.

## Requirements

Solution must deliver a multi-agent enterprise copilot end-to-end — natural-language interface, multi-agent orchestration across CRM, data platform, DevOps, and documentation systems, semantic search for grounded retrieval, cross-system integration, and measured response quality.

GenAI and multi-agent orchestration must be the core architecture — distinct specialist agents, a coordinator routing queries to the appropriate specialist, and responses citing source systems and documentation.

A working POC/demo must be delivered by Week 17.

All tools and costs must be justified and stay within ₹2,500.

QA is mandatory — proposal must include a comprehensive QA strategy covering agent routing accuracy, response grounding, hallucination rate, and cross-system query correctness.

Documentation and evidence must be submitted on Moodle at each checkpoint.

## Minimum Coverage Requirements

| Dimension | Minimum Target |
| --- | --- |
| System domains handled | At least 4 (data platform, DevOps, CRM, documentation) |
| Specialist agents | One per domain, coordinated by a routing agent |
| Test queries with measured quality | At least 10 spanning all domains |
| Citation grounding | All responses cite source systems or documents |
| Hallucination rate | Documented and measured across all test queries |
| QA test coverage | ≥80% across agent routing, retrieval, integration, and response generation |

## Budget Guidance (₹2,500 Fixed Ceiling)

⚠️ The budget ceiling of ₹2,500 per participant per semester is FIXED. Proposals exceeding this ceiling will be automatically rejected. Design your solution to maximize free tiers and open-source tools. Any paid usage must be explicitly justified with estimated costs.

## QA Mandate

🔴 QA is mandatory in every semester. Your proposal MUST include a QA Strategy section. Proposals without a QA strategy will be rejected as incomplete.

Your QA Strategy must cover:

- Test approach: How will you verify your solution works correctly?

- Test types: Unit tests, integration tests, E2E tests — which apply to your use case?

- AI-assisted QA: How will you use AI to improve testing? (Applying Sem 1 QA skills)

- Test coverage target: What percentage of your code/pipeline will be tested?

- Data validation: How will you ensure input data quality and output accuracy?

## Evaluation Criteria

| Criterion | What We Look For | Weight |
| --- | --- | --- |
| Problem Understanding | Genuine grasp of business context, not just paraphrasing the RFP | 15% |
| Solution Quality | Sound architecture, practical approach, clear data flow | 20% |
| AI Integration Depth | AI is genuinely core to the solution, not a bolt-on | 20% |
| QA Strategy | Comprehensive testing approach with AI-assisted QA | 15% |
| Budget & Cost Justification | Within ₹2,500 ceiling, free tiers maximized, every cost justified | 15% |
| Timeline Feasibility | Realistic week-by-week plan with meaningful milestones | 15% |

## Deliverables Expected

| Checkpoint | Expected Deliverables |
| --- | --- |
| Week 10 | • Multi-agent architecture operational with at least 2 specialist agents • Semantic search index populated with internal documentation • Natural-language query routing working across at least 2 system domains • Initial grounded responses with citations demonstrated • Unit tests passing • Mid-term documentation submitted on Moodle |
| Week 17 | • Complete enterprise copilot: 4+ system domains, multi-agent orchestration, grounded responses across 10+ test queries • Hallucination rate documented and measured (target <10%) • Agent routing accuracy validated (100% on all 12 test queries) • Azure deployment live and running end-to-end • QA test suite with ≥80% coverage across routing, retrieval, integration, and response generation • Live demo with all evidence (routing logs, hallucination report, cost breakdown) submitted on Moodle |

# PART B — Proposal Submitted by Participant (the Vendor)

Use Case Proposal — Response to RFP: S4-I-24 — GenAI-Powered Enterprise Copilot (Psiog Kendra)

## 1. Topic ID & Title

| Field | Detail |
| --- | --- |
| Topic ID | S4-I-24 |
| Topic Title | GenAI-Powered Enterprise Copilot |
| Project Name | Psiog Kendra |

## 2. Participant Details

| Field | Detail |
| --- | --- |
| Full Name | Sridhar Vetrivel |
| Employee ID | P394 |
| Program | Impact pSiddhi — pSiddhi-2026-01 |
| Semester | Semester 4 — Capstone |
| Semester History | Sem 3 completed in pSiddhi-2025-02 |
| Submitted To | L&D Team (acting as Customer) |
| Proposal Date | End of Week 2 (2026-05-20) |

## 3. Semester & Category

Semester 4 — Capstone (Multi-Agent GenAI Solution, QA Mandatory, AI Core). This project — Psiog Kendra — is an end-to-end multi-agent enterprise copilot, delivered as a working POC by Week 17 within the ₹2,500 budget ceiling.

## 4. Problem Understanding

Psiog's engineering, data, and operations teams work across a fragmented technology estate — Databricks for data pipelines, GitHub/Azure DevOps for deployments, a CRM system for customer data, and scattered internal documentation across runbooks and architecture docs. These systems are disconnected — each requires separate logins, separate navigation, and separate mental models.

This fragmentation creates three compounding problems:

Onboarding bottleneck — new joiners cannot independently answer basic operational questions for months because the knowledge of which system to look in, and how to query it, is tribal — it lives in senior engineers' heads.

Senior engineer drain — senior engineers become human routers, constantly interrupted to answer questions that are fundamentally lookups across these systems.

Decision lag — operational decisions are slowed because synthesizing a complete picture (did the pipeline succeed, is the runbook up to date, did it affect any customer) requires manually visiting multiple tools and stitching results together.

The problem is not a lack of data — Psiog has the data. The problem is that there is no unified, intelligent interface that can access all of it in response to a plain-English question.

Why existing approaches fall short:

| Approach | Why It Fails |
| --- | --- |
| Asking a senior engineer | Doesn't scale; blocks the expert; knowledge is lost when they leave |
| Separate dashboards per system | Still requires the user to know which dashboard, how to query it, and how to correlate results manually |
| A single-LLM chatbot | Answers from training data, not live system data — produces confident but unverifiable responses |
| Basic keyword-based search | Cannot understand intent, cannot cross-reference systems, cannot synthesize a unified answer |

Success condition:

A new joiner on Day 1 can ask Psiog Kendra the same question a senior engineer would know by memory, and get a correct, cited answer — without needing to know which system to look in, what credentials to use, or how to navigate any of those platforms.

## 5. Proposed Solution

We propose building Psiog Kendra — a multi-agent enterprise copilot with a natural-language interface that orchestrates across four system domains: Data Platform (Databricks), DevOps (GitHub / Azure DevOps), CRM, and Internal Documentation.

The system uses a Coordinator Agent that receives every user query, determines intent, and routes it to one or more Specialist Agents. Each Specialist Agent is responsible for exactly one domain — it queries the live system, retrieves relevant data, and returns a cited response. The coordinator synthesizes multi-agent results into a single, grounded reply with the help of agentfield.

Architecture (conceptual):

User (any employee)
        │  Natural-language query
        ▼
┌─────────────────────────────────────┐
│         Coordinator Agent           │
│  1. Classifies query intent (LLM)   │
│  2. Identifies target domain(s)     │
│  3. Dispatches to specialist(s)     │
│  4. Synthesizes a grounded reply    │
└─────────────────────────────────────┘
        │
   ┌────┴───────────────┬──────────────┬──────────────┐
   ▼                    ▼              ▼              ▼
Data Agent          DevOps Agent   CRM Agent     Docs Agent
Databricks REST   GitHub/Azure   CRM REST API  AgentField
(Jobs, SQL WH)    DevOps REST    (HubSpot/mock) Vector RAG
   │                    │              │              │
   └────────────────────┴──────────────┴──────────────┘
                         │
              Grounded, cited response
                         ▼
              Employee sees answer with citations

Agent definitions:

| Agent | Role | Data Source |
| --- | --- | --- |
| Coordinator | Query classifier and orchestrator — routes to specialists, synthesizes final response | LLM (via OpenRouter) |
| Data Platform Agent | Databricks specialist — pipeline status, job history, analytics | Databricks REST API (Jobs, SQL Warehouses) |
| DevOps Agent | CI/CD specialist — build status, deployment history, quality gates | GitHub Actions / Azure DevOps REST API |
| CRM Agent | Customer-data specialist — contact records, deal status, account history | CRM REST API (HubSpot free / mock) |
| Docs Agent | Internal-knowledge specialist — semantic search over runbooks and arch docs | AgentField vector memory (RAG) |

Why AgentField as the orchestration framework:

The RFP suggests LangChain + Microsoft Agent Framework for orchestration, Azure AI Search for semantic search, and Azure Functions for serverless execution. We propose replacing this stack with AgentField — an open-source (Apache 2.0) AI backend framework — because a single framework handles routing, tracing, and agent-to-agent calls natively, includes built-in vector memory (no separate search service), and runs on a free-tier Azure VM via Docker. Every agent call is automatically traced and visualised as a DAG, providing built-in observability that would otherwise require additional tooling.

| Suggested Tool | AgentField Replacement | Reason |
| --- | --- | --- |
| LangChain + MS Agent Framework | AgentField SDK orchestration | Single framework — no glue code between two separate frameworks |
| Azure AI Search | AgentField vector memory fabric | Built-in set_vector + similarity_search — no external service, no cost |
| Azure Functions | AgentField control plane (Docker on Azure VM) | Simpler deployment, free-tier VM sufficient for POC scale |

State and memory design:

| Scope | What Is Stored | Example |
| --- | --- | --- |
| session | Conversation history for multi-turn queries | Previous questions in a session |
| global | Pre-indexed documentation embeddings | Runbook embeddings, doc chunks |
| run | Intermediate results within a single query | Partial responses from each specialist |

## 6. Tools, Subscriptions & Cost Breakdown

Total estimated spend: ₹2,500 — all infrastructure components run on free tiers; the ₹2,500 ceiling is fully allocated to LLM inference, which is the sole paid item.

| Tool / Service | Purpose | Tier | Cost/Sem | Justification |
| --- | --- | --- | --- | --- |
| AgentField (self-hosted) | Multi-agent orchestration + vector memory | Apache 2.0 OSS | ₹0 | Single framework replaces LangChain + MS Agent FW + Azure AI Search |
| OpenRouter (LLM gateway) | LLM inference for routing, response gen, judge | Pay-per-use | ₹2,500 | Budget ceiling fully allocated — the sole paid component |
| Ollama + Llama 4 Scout | Local LLM fallback during development | Free (local) | ₹0 | Runs on dev machine, zero API cost; full fallback if budget approaches limit |
| Databricks Free Edition | Data platform — pipelines and jobs | Free tier | ₹0 | Free tier covers development and demo workloads |
| GitHub API + Actions | DevOps data source + CI for tests | Free tier | ₹0 | Public API; Actions: 2,000 min/month free |
| HubSpot Free CRM / mock | CRM data source | Free tier | ₹0 | HubSpot free tier or realistic mock data for POC |
| Azure B1s VM | Hosts AgentField control plane (Docker) | Free tier (12-month) | ₹0 | 750 hrs/month B1s — sufficient for POC |
| AgentField vector memory | Semantic search over internal docs (RAG) | Built-in | ₹0 | Included in AgentField — replaces Azure AI Search |
| GitHub Copilot Free | Dev-time acceleration | Free tier | ₹0 | Free tier for development |
| Pytest + GitHub Actions | QA test suite + CI | OSS / free | ₹0 | Industry-standard, zero cost |
| TOTAL |  |  | ₹2,500 | 100% of ceiling — LLM inference is the only cost item |

Budget risk management: every non-LLM tool is either open-source self-hosted or free-tier cloud. If OpenRouter spend approaches the ceiling during development, Ollama + Llama 4 Scout provides a complete local fallback at ₹0, with no code change required (model swap via env var).

## 7. Timeline & Effort

Development spans Weeks 4–17. Proposal submitted end of Week 2.

Phase 1: Weeks 4–10 — Foundation, Specialist Agents, Mid-Term Checkpoint

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 4 | AgentField control plane up via Docker Compose; OpenRouter connected | Infra ready | Smoke tests for control plane + LLM call |
| Wk 5 | Coordinator Agent — intent classification + routing logic; Pydantic schemas (RoutingDecision, AgentResponse) | Coordinator routing to named domains | Unit tests for routing classifier |
| Wk 6 | Data Platform Agent — Databricks REST API (Jobs, SQL Warehouses) | Job-run status / history queries working | Unit + integration tests for Databricks skills |
| Wk 7 | Docs Agent + RAG index — chunk, embed, store in AgentField vector memory | Similarity search returning relevant results | Coverage tests for indexing + retrieval |
| Wk 8 | DevOps Agent — GitHub Actions / Azure DevOps API | Build status + deployment + quality gate queries | Integration tests per skill |
| Wk 9 | CRM Agent — HubSpot / mock CRM API | Contact, deal, account queries | Integration tests |
| Wk 10 | Week 10 Checkpoint — 4 agents live; routing across all domains; 6 of 12 test queries passing with citations | Mid-term docs on Moodle | Unit tests ≥50% coverage |

Phase 2: Weeks 11–17 — Cross-Domain Synthesis, AI-QA, Deployment, Final Demo

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 11 | Cross-domain queries — parallel agent dispatch + session memory | Multi-domain routing working | Cross-domain E2E tests |
| Wk 12 | Full test suite — all 12 queries; routing accuracy measured | Initial hallucination rate documented | Routing accuracy ≥ target |
| Wk 13 | Judge Agent (AI QA) — grounding verification reasoner | Automated hallucination detection per run | Judge agent validation tests |
| Wk 14 | Azure deployment — full system on B1s VM end-to-end | Cloud deployment live | Deployment smoke + regression |
| Wk 15 | QA hardening — ≥80% coverage; edge cases; response quality validated | Coverage targets met | Full regression suite green |
| Wk 16 | Demo prep — demo script + evidence pack (routing logs, hallucination rates, test results) | Demo-ready system + artefacts | Final regression run |
| Wk 17 | Week 17 Final Demo — full Psiog Kendra live; all 12 queries passing; hallucination rate documented | Final submission on Moodle | Full QA report |

Total effort: ~150 hours across 14 weeks (~11 hrs/week). QA is embedded each week.

## 8. Tech Stack

| Layer | Technologies | Cost |
| --- | --- | --- |
| Language | Python 3.11 | Free |
| Agent Orchestration | AgentField (Apache 2.0) — @app.reasoner, @app.skill, app.call | Free |
| LLM Inference (primary) | OpenRouter (model swappable via env var; e.g., google/gemini-2.5-flash) | ₹2,500 |
| LLM Inference (fallback) | Ollama + Llama 4 Scout (local) | Free |
| Vector Memory / Semantic Search | AgentField built-in (set_vector + similarity_search) | Free |
| Data Platform API | Databricks REST API (Jobs, SQL Warehouses) | Free tier |
| DevOps APIs | GitHub Actions API / Azure DevOps REST API | Free tier |
| CRM API | HubSpot Free CRM or mock REST service | Free |
| Hosting | Azure B1s VM (12-month free) running Docker Compose | Free tier |
| Schema Validation | Pydantic (structured LLM outputs) | Free |
| QA Framework | Pytest + GitHub Actions CI | Free |
| Version Control | Git + GitHub | Free |

11 of 12 tech-stack components are completely free. The ₹2,500 ceiling is allocated entirely to LLM inference via OpenRouter, with Ollama as a zero-cost local fallback.

## 9. Expected Deliverable / POC

At the Week 17 Final Review, Psiog Kendra will demonstrate:

Live multi-agent system deployed on Azure with Coordinator + 4 Specialist Agents (Data, DevOps, CRM, Docs)

Natural-language queries answered across all four domains with grounded, cited responses

AgentField vector memory pre-indexed with internal documentation (runbooks, architecture docs)

All 12 mandatory test queries passing — including 4 cross-domain queries that span 2+ specialists

Routing accuracy: 100% on all 12 defined test queries

Hallucination rate documented (target <10%) via a Judge Agent that verifies each claim against its citation

Pydantic-validated structured outputs (RoutingDecision, AgentResponse) for machine-verifiable QA

Full evidence pack on Moodle: architecture, agent code, routing logs, hallucination report, cost breakdown, demo recording

Twelve mandatory test queries:

| # | Query | Expected Domain(s) |
| --- | --- | --- |
| 1 | Did yesterday's ETL pipeline run successfully? | Data Platform |
| 2 | What was the error in the last failed Databricks job? | Data Platform |
| 3 | Did the payments service deployment pass all quality gates? | DevOps |
| 4 | What was the last deployment date for the auth service? | DevOps |
| 5 | What is the deal status for Acme Corp? | CRM |
| 6 | Who is the account owner for TechStart Ltd? | CRM |
| 7 | What is the runbook for a schema mismatch error? | Docs |
| 8 | What does the architecture doc say about the ingestion pipeline? | Docs |
| 9 | Did last night's pipeline failure affect any CRM customer sync? | Data Platform + CRM |
| 10 | The ingestion job failed — is there a fix in the runbooks? | Data Platform + Docs |
| 11 | What's the status of the latest deployment and are there known issues? | DevOps + Docs |
| 12 | Give me a full status update — pipeline, deployments, and any open incidents | All 4 domains |

## 10. QA Strategy (Mandatory)

QA is not an afterthought — it is built into the Psiog Kendra architecture from Week 1, embedded in every weekly deliverable, and automated via GitHub Actions CI.

10.1 Test Approach

Psiog Kendra is verified across four layers: unit tests for each @app.skill function, integration tests for each specialist end-to-end, a routing accuracy suite for the Coordinator, and full E2E tests against the deployed system.

10.2 Test Types & Coverage

| Layer | What We Test | How | Target |
| --- | --- | --- | --- |
| Unit | Each @app.skill() function in isolation | Pytest with mocked API responses | ≥80% code coverage |
| Integration | Each specialist agent end-to-end (query → cited response) | Pytest hitting live AgentField control plane | All 4 agents covered |
| Routing | Coordinator routes each of the 12 test queries correctly | Automated routing-accuracy suite (actual vs expected) | 100% on 12 queries |
| E2E | Full query lifecycle from user input to final cited response | curl / test harness against deployed system | 12 of 12 passing |
| Data Validation | All doc chunks have valid metadata; no orphan chunks; relevant retrieval | Indexing audit + ≥5 representative similarity queries | Zero invalid chunks |
| Regression | Full suite on every push | GitHub Actions CI | 100% pass on merge |

10.3 AI-Assisted QA — Judge Agent for Hallucination Detection

Every specialist returns a citations list (source system or document). A separate Judge Agent (LLM reasoner) takes the agent's answer and citations, fetches the raw cited source, verifies each claim against it, and flags any claim that cannot be grounded.

Hallucination Rate = (Ungrounded claims / Total claims) × 100   ·   measured across all 12 test queries

The QA Reasoner additionally:

Evaluates routing decisions (LLM-as-judge) — given the query and the chosen domains, is the routing correct?

Detects hallucinations — does the answer contain claims not supported by citations?

Scores response quality on a 1–5 scale — completeness, accuracy, citation clarity.

10.4 QA Deliverables

Pytest suite with ≥80% coverage across routing, retrieval, integration, and response generation

GitHub Actions CI running all tests on every push

Automated QA Report per run: routing accuracy %, hallucination rate %, response quality scores

Routing accuracy log: actual vs expected domain for each of the 12 test queries

Hallucination report: claim-by-claim grounding verification across all 12 queries

All QA evidence uploaded to Moodle at Week 10 (mid-term) and Week 17 (final)

## 11. Risk & Mitigations

| # | Risk | Impact | Mitigation | Fallback |
| --- | --- | --- | --- | --- |
| 1 | OpenRouter spend approaches ₹2,500 before Week 17 | Could exceed fixed budget | Daily token usage tracking; cap per-query token budget; cache LLM responses for repeat test runs | Switch primary LLM to Ollama + Llama 4 Scout (local, ₹0) via env-var change |
| 2 | External LLM exposure of sensitive data in production | Privacy / compliance risk | Use only mock/synthetic data in capstone demo; document three production mitigations (Ollama-local, Azure OpenAI Private Endpoint, Data Minimisation) | For production: layered approach — Data Minimisation + Azure OpenAI Private Link + Ollama high-sensitivity fallback |
| 3 | Hallucination rate above 10% target | Reduces trust / fails QA target | Force every specialist to return citations; Judge Agent verifies grounding; tighten system prompts to ground-or-refuse | Constrain answer template to citation-bound fields only; refuse if no citation found |
| 4 | Routing accuracy below 100% on 12 queries | Coordinator sends queries to wrong specialist | Few-shot routing examples in system prompt; Pydantic-validated RoutingDecision; routing-accuracy CI gate | Add a confirmation step for ambiguous queries; fall back to broadcast-and-merge |
| 5 | Databricks / HubSpot free-tier API limits | Specialist agents may fail in demo | Cache results during demo; back off on rate limits; pre-warm common queries | Replace with realistic mock APIs returning recorded fixtures |
| 6 | AgentField vector retrieval returns irrelevant chunks | Docs Agent gives incorrect citations | Tune chunk size; metadata-filtered search; evaluate top_k empirically across 5 sample queries | Add lightweight BM25 re-ranker over top_k results |

## 12. Semester Alignment

Psiog Kendra aligns with Semester 4 (Capstone — Multi-Agent GenAI, QA Mandatory, AI Core) because:

It is an end-to-end multi-agent system — Coordinator + four Specialist Agents — not a single-LLM wrapper.

AI is the core engine, not a bolt-on: LLM-based intent routing, LLM-driven response generation per agent, embeddings for semantic search, and an LLM Judge for QA. Without these the system does not function.

Every response is grounded — citations from live system data or indexed internal docs — directly addressing the hallucination concern that motivates the RFP.

QA is mandatory and embedded: 12 mandatory test queries, automated routing-accuracy and hallucination measurements, ≥80% coverage, Judge Agent for AI-assisted QA.

Budget is efficiently managed at ₹2,500 of the ₹2,500 ceiling — every non-LLM component runs on free tiers or open-source, and Ollama provides a complete ₹0 fallback.

Real business impact: collapses 4–5 separate tools and tribal-knowledge lookups into a single natural-language interface that a Day-1 joiner can use.

## Evaluation Summary (Self-Mapped to RFP Criteria)

| Criterion | Psiog Kendra's Approach | Weight |
| --- | --- | --- |
| Problem Understanding | Addresses fragmentation, tribal knowledge, and hallucination risk — not a paraphrase of the RFP | 15% |
| Solution Quality | 5-agent architecture (1 Coordinator + 4 Specialists), clear routing flow, structured cited responses | 20% |
| AI Integration Depth | LLM for routing, LLM per agent, embeddings for semantic search, LLM Judge for QA — AI at every layer | 20% |
| QA Strategy | 12 test queries, routing accuracy, hallucination rate, Judge Agent, ≥80% coverage | 15% |
| Budget & Cost Justification | ₹2,500 of ₹2,500 — all non-LLM on free tiers; Ollama ₹0 fallback retained | 15% |
| Timeline Feasibility | Week-by-week milestones; Week 10 + Week 17 checkpoints with concrete deliverables | 15% |